Sprint Tracking

Sprint 1 - 17th Oct - 26th Oct

Tasks for all: Research inspiration or similar ideas for a project idea.

*Partially completed, not everyone had an “idea”*

Sprint 2 - 26th Oct - 2nd Nov

Tasks for all: Continuation on project idea with the supervisor

*Partially completed, Getting somewhere but have no actual proper idea*

Sprint 3 - 2nd Nov - 9th Nov

Tasks for all: agreed upon a project idea

Create a sketch/presentation/draft on how our project would be.(lofi)and task to write atleast 4 user stories each

*Partially Completed(4/6) by the group*

**Elected Project leader: Tope**

                    Sprint 4 - 9th Nov - 16th Nov

Tasks:

Tasks for all: create hifi designs for the accepted designs discussed within the group*Completed*

Miracle: Implement Registration & Login (version.1)

*Completed*

Aziz: About us page (version.1)

*Completed*

Azib & Clifford: Research the type of quizzes we can have for our website.

*Partially Completed*

Saahil & Tope: The Design of the Webpage we’d have after the login (version.1)

*Completed*

Tasks for all: Discussion on how the logo/theme of how the website would look like.

*Not completed, due to not enough meetings as a whole team & lack of communication*

*Tope took over the task & created the theme for the website*

**During this time we changed our project due to the challenge it would cause the group.**

Tope: Look into web development framework/PHP user management systems for our website

*Partially Completed, couldn’t understand the web development framework due to a lack of knowledge.*

Saahil: look into the database and connection to it

                    Sprint 5 - 16th Nov - 23rd Nov

**No Meeting due to a lack of communication & Everyone has a busy schedule.**

Tope: Initiated the backend of the website.

*Partially Completed. Created another registration & login page (version.1)due to the previous one not having PHP integrated into it. However, I had a problem connecting to SQL*

                Sprint 6 - 25th Nov - 10th Dec

Tasks to all: Give a name to the new project

*Complete*

Tasks:

Tope: Start creating the quiz & create the homepage

*Completed*

Clifford & Azib: Create logos for the website we’d pick on

*Completed*

Saahil: Start on the database for the registration(version.2)

*On Going*, *ran into technical problems connecting it to SQL (internal problems)*

Miracle: Chatbox function for the website

*On Going*

Aziz: Starting on the other webpage

*On Going*

Tasks to all: All were given a homepage section to complete.

*Not completed, Tope overtook the task & completed the sections*

                  Sprint 7 - 11th Dec - 16th Dec

Tasks:

Saahil: fix the problems with PHPMyAdmin, MySQL and apache web servers which were not running

*Completed. The servers were finally running*

**Term ended (Holiday season)**

Tasks:

Tope: Conceptual Data Model for the Quiz & Saahil Registration system.

*Completed*

Saahil: Create a Database table for the Registration

*Completed. The internal Connection problem fixed*

Miracle: Chatbox feature

*Ongoing*

  Sprint 8 - 12th Jan - 22th Jan

Tasks:

Tope: Add 2 more quizzes to the website *Completed*

* Add a Quizboard for the Quizzes  *Completed*
* Add a ‘Home’ button in the quiz to go back to the Quizboard *Completed*
* Complete the missing blanks on the homepage *Completed*
* Link the ‘Quiz’ button on the homepage to the Quizboard & Vice Versa. *Completed*

Saahil: - create a new login page *Completed*

           -create a new registration page *Completed*

-create a forgot password page *Completed*

    -link the two pages using the database and make sure the registered user can successfully log in *Completed*

  Sprint 9 - 23rd Jan - 30th Mon

**No Signs of Azibs presence**

Miracle/Aziz/Clifford: Start on the other webpage

*Ongoing*

Saahil & Tope: Implement PHP to store high scores in the database

*Completed*

Tope: Add confetti feature within the quiz *Completed*

* Add a google map feature to the homepage *Completed*
* Add form validation on the ‘Nickname’ & ‘Score’ buttons *Completed*

Saahil: fix the high score problem *Completed*

  Sprint 10 - 30th Jan - 5th Feb

Tasks:

Miracle & Aziz: Testing the chatbox function *Completed*

Aziz: Continuation YoudleUP main screen

*Ongoing*

Miracle: Connecting chatbox to the webpage

*Ongoing*

Clifford: Implementing videos onto the webpage

Miracle/Aziz/Clifford: *Continuing from the last sprint*

Saahil & Tope: *Continuing pair programming from the last sprint*

Saahil:Add logo within the quiz *Completed*

 -create  Leaderboard page *Completed*

-Added timer within the quiz *Completed*

-Disable the quiz button on the homepage until registration *Completed*

-after logging in make the user be redirected to another homepage with the user's session included *Completed*

-added homepage button to login *Completed*

-added 2 extra fields to registration for security*Completed*

-implemented forgot password and added a new page for the same *Completed*

-label the columns on the leaderboard *Completed*

Tope: Fix the smooth scroll feature on the website

*Completed, was a grammatical error in javascript which didn’t allow it to move*

  Sprint 11 - 6th Feb - 12th Feb

Tope & Saahil: Testing on the Registration & Quiz

Saahil: Create a comment feature in the Quizboard

*Ongoing, still working on it, will be moved to the next sprint*

Tope: Complete the Abstract for the project

*Completed*

*Ongoing, went through an internal technical error on Tope’s side*

Miracle & Clifford: Complete poster

*Completed*

Miracle: Make buttons connect to YoudleUP main screen

Aziz: Finishing up the main screen & creating an article page

*Partially Completed, main screen is completed & the article page is just getting started.*

  Sprint 12 - 13th Feb - 19th Feb

Tope: Create a button in the quiz board to go to the chatbox

-Increase Questions from 10 to 15 for each quiz

*Completed*

Saahil: Continue from the last sprint *Completed*

Tope & Saahil: Testing website *Ongoing*

Miracle: Logo of all the programming languages that were used (Poster) *Completed*

Miracle & Tope: Complete FAQ on the homepage *Completed*

Aziz: Finishing up the article page *Ongoing*

Clifford: Finishing up the video guide *Ongoing*

 Sprint 13 - 20th Feb - 26th Feb

Saahil & Miracle: Fixing the connection of the chatbox to the

database *Ongoing*

Saahil: -Link Discussion forum button *Completed*

* Add link to logo*Completed*

Aziz: Getting YoudleUP main screen buttons to work  *Ongoing*

Clifford: Removing the comment section in the video guide & including an adding & dislike button. *Ongoing*

Miracle: Getting the contact form to connect to the db  *Ongoing*

Tope: Make a Gmail account for the website *Ongoing*

* Edit the end of the quiz so they know the max score they could get. *Completed*
* Input links in the FAQ  *Completed*

Sprint 14 - 27th Feb - 5th Mar

Tasks For All: To read the abstract & brief of the project *Completed*

Tope: Testing *Completed, Aziz's main screen is working fine*

Miracle: Complete the Contact form *Completed, in addition to a placeholder that automatically goes to our email.*

Saahil & Miracle: Miracle to ask saahil for assistance for the chatbox *Ongoing*

Aziz: Linking YoudleUP main screen to the Homepage and vice versa. *Not completed, No button that goes back to the homepage*

* Linking the Article page back to the YoudleUP main screen *Partially Completed, the main screen to Article works but it doesn’t go back to the homepage*.

Sprint 15 - 6th Mar - 12th Mar

Tasks For All: Plan for the Technical report

Partially completed, Tope planned, but too early to start for the group

Miracle: Working on the chatbot  *Ongoing*

Aziz: Linking YoudleUP main screen to the Homepage and vice versa.  *Ongoing*

Clifford: Adding a like & dislike button under the Video guides  *Ongoing*

-Linking YoudleUP main screen to the Homepage and vice versa.  *Ongoing*

Saahil: Linking the YoudleUP to the Homepage  *Ongoing*

* Password security strength*Completed*
* Show password  feature*Completed*
* Change link in quizboard and link to yoodle up instead of chat box*Completed*

Tope: Testing *Ongoing*

Sprint 16 - 13th Mar - 19th Mar

Tasks For All: Initiate Technical Report

Tope: Testing *Ongoing*

Miracle: Completing the chatbox *Completed*

Sprint 17 - 20th Mar - 26th Mar

Tasks For All: Continue Technical Report

Tope:  Testing *Ongoing*

Saahil: -Testing *Completed*

-Linked yoodle up to the homepage*Completed*

-Added buttons to youdle up main screen to go to the homepage*Completed*

-Added css styling to make the youdle up look neater*Completed*

-fixed comments not appearing for video guides*Completed*

-linked contact us form to homepage*Completed*

-Linked the chatbot to the youdle homepage*Completed*

-added css styling to the chatbot *Completed*

Aziz: modifying the article page *Completed*

Sprint 17 - 27th Mar - 30th Mar

Tasks For All: Finalize Technical Report*Completed*

-link everything up*Completed*

-put everything in the respective folders *Completed*

-Do a final run the website*Completed*

Saahil- make final changes from the final feedback received and test it *Completed*